Report of Head of Planning and Regeneration To The Executive Mayor On 24 February 2022

MANSFIELD HOMES LTD UPDATE

1.	SUMMARY

1.1	This report provides an update to Members on Mansfield Homes Ltd, the Council’s housing development company, to the period ending January 2022.

1.2	This is not a key decision.

2.	RECOMMENDATIONS

That the Executive Mayor recommends to Council

(i)	That the update on Mansfield Homes Ltd is noted.

3.	BACKGROUND

3.1	The Executive Mayor previously received a report on Mansfield Homes on 15 October 2021.  This report provides an update since that time.

Governance

3.2	There has been no change to any Governance arrangements since the last update.

Wildflower Rise Marketing

3.3	At the time of the last report, 12 properties had sold and one had been sold subject to contract leaving 10 properties to sell.  Since then, the property that was sold subject to contract has now completed.  In total, 13 properties have now sold, a further three have been reserved and an offer has been made on another property which is currently being negotiated leaving six properties to sell.  It is likely that the show home will be reserved in the near future as well and subject to progress on that, the show home will be relocated.

3.4	There is one Snowdrop property type left to sell and the estate agent will be relaunching the advert for this property imminently to encourage new views.

3.5	Over the fortnight to 8 February, there had been 958, 962 & 567 online views on the three live adverts (for the Poppy, Snowdrop and Primrose property types) with active on-site interest in the Primrose property, the current show home.  When this sells, the show home will be relocated to one of the Snowdrop properties.  The estate agent reports that several viewings have been booked in over the next week.

Finance

3.6	To the end of January, the Company had repaid £5,279,000 of the loan and it will continue to make repayments as and when further properties are sold.

3.7	As at the end of January the projected net profit on the development which will be returned to the Council by way of a dividend is estimated to be around £389,207 based on selling the remaining properties by June.  The profit will however be affected if not all of the properties are sold by June and this will also alter the amount of loan interest repayable which in turn will impact on profit levels.

4.	OPTIONS AVAILABLE

4.1	Option 1 (recommended option) – That the update on Mansfield Homes Ltd is noted.

4.1.1	This is an update report and therefore is only for noting.

5.	RISK ASSESSMENT OF RECOMMENDATIONS AND OPTIONS

5.1	There is no risk associated with the recommendation.

6.	ALIGNMENT TO COUNCIL PRIORITIES

6.1	The current activity of the Housing Company will support the delivery of successful outcomes in respect of creating a thriving, vibrant and sustainable district and creating strong, safe and resilient communities.

7.	IMPLICATIONS

Relevant Legislation

7.1	The Companies Act 2006 governs the operation of the company.

Human Rights

7.2	No implications.

Equality and Diversity

7.3	No implications.

Climate change and environmental sustainability

7.4	No implications.

Crime and Disorder

7.5	No implications.

Budget /Resource

7.6	Loans made to Mansfield Homes Ltd to the end of January 2022 total £8,603,000 (of which £5,279,000 has been repaid).  There is sufficient approved budget for a further £197,000 to be made available should it be required.

8.	COMMENTS OF STATUTORY OFFICERS

Monitoring Officer

8.1	No specific comments.

Section 151 Officer

8.2	No specific comments.

9.	CONSULTATION

9.1	None.

10.	BACKGROUND PAPERS

10.1	None.

| Report Author | - | Rob Purser |
| --- | --- | --- |
| Designation | - | Development Manager |
| Telephone | - | (01623) 463123 |
| E-mail | - | rpurser@mansfield.gov.uk |