Report of Development Manager To Head of Housing On 12 January 2022

FRITCHLEY COURT DEVELOPMENT – MAIN CONTRACTOR PROCUREMENT AND AWARD OF CONTRACT

1.	SUMMARY

1.1	In order to deliver the Fritchley Court development it is necessary to procure a main contractor.

1.2	This report seeks that approval and as the value of any contract awarded will be over £250,000 capital, this is a Key Decision and first appeared on the Notice of Key Decisions on 15 December 2021.

2.	RECOMMENDATIONS

That the Head of Housing Resolves:

(i)	That the Development Manager is authorised to undertake a procurement exercise to procure a main contractor to deliver the Fritchley Court development.

(ii)	That subject to a satisfactory tender exercise and evaluation the Development Manager be authorised to identify the winning tenderer and the Council enter into an NEC Engineering and Construction Contract Version 4 – Option A with Activity Schedule with the winning tenderer.

(iii)	That the Development Manager is authorised to instruct the Shared Legal Service to draft and finalise the necessary contract documentation and to enter into any warranties and agreements that may reasonably be necessary to enable completion of the development.

3.	BACKGROUND

3.1	On 17 November 2021, the Portfolio Holder for Safer Communities, Housing and Wellbeing approved a recommendation to develop a block of four apartments at Fritchley Court, Mansfield, the ownership and management of which will be retained by the Council (Delegation Reference 21/06/PHSCW).

3.2	In order to implement the decision to develop the scheme it will be necessary to tender the opportunity for a main contractor.  If the tender exercise is successful and the Council receives compliant bids a contract will then need to be awarded to the successful tenderer.

3.3	The commencement of the tendering exercise will not begin until the development has received planning permission.  A planning application was submitted on 26 November 2021.

4.	OPTIONS AVAILABLE

4.1	Option 1 (recommended option) – As set out in Section 2

4.1.1	The intention is for this tender opportunity to be advertised by the Nottingham City Council Procurement Service as an open tender on the East Midlands tender portal.  It will be published on Contracts Finder and Source Nottinghamshire.

4.1.2	The tender evaluation will be based on a 70% cost and 30% qualitative assessment.  Key Performance Indicators for social value which align with the Council’s Procurement Strategy will be incorporated.

4.1.3	Once the evaluation of the tender returns is complete an Officer Decision Record will be completed approving the award of the contract to the successful tenderer and an NEC Engineering and Construction Contract Version 4 – Option A with Activity Schedule will be entered into.

4.2	Option 2 – Not to approve the recommendations set out in Section 2

4.2.1	If the recommendations are not approved, the development cannot go ahead.

5.	RISK ASSESSMENT OF RECOMMENDATIONS AND OPTIONS

5.1	The risks in approving the recommendations are low.

6.	ALIGNMENT TO COUNCIL PRIORITIES

6.1	Making Mansfield: Towards 2030 is the Council’s strategy for transforming the Mansfield district.  To ensure the delivery of the Council’s vision there are four cross cutting themes that the Council will focus on Place, Wellbeing, Growth and Aspiration.

6.2	It is considered that this scheme will deliver against all themes.

7.	IMPLICATIONS

Relevant Legislation

7.1	Mansfield District Council is a local housing authority.  By virtue of section 8 of the Housing Act 1985, a local housing authority is required to consider the needs of the district with respect to the provision of further housing accommodation.  Section 9 allows the local housing authority to provide housing accommodation by erecting housing or by acquiring housing.

7.2	Tendering will be done through Nottingham City Council and in compliance with the Public Contracts Regulations 2015.

7.3	Section 1 of the Local Government (Contracts) Act 1997 confers powers on a local authority to enter into contract for the purposes of discharging functions where a statutory provision confers or imposes such functions.

Human Rights

7.4	No implications.

Equality and Diversity

7.5	No implications.

Climate change and environmental sustainability

7.6	No implications.

Crime and Disorder

7.7	No implications.

Budget /Resource

7.8	There is an approved budget of £800,000 for this scheme in the 2021/22 and 2022/23 capital programmes and HRA resources have been identified to finance the spending.

8.	COMMENTS OF STATUTORY OFFICERS

Monitoring Officer

8.1	The procurement process and subsequent contract formation will be undertaken with support and guidance from the Nottingham City Council Procurement Unit and the Legal Service to ensure compliance with the Council’s Contract Procedure Rules and Procurement legislation.

Section 151 Officer

8.2	No specific comment.

9.	CONSULTATION

9.1	None.

10.	BACKGROUND PAPERS

10.1	None.

| Report Author | - | Rob Purser |
| --- | --- | --- |
| Designation | - | Development Manager |
| Telephone | - | (01623) 463123 |
| E-mail | - | rpurser@mansfield.gov.uk |