MANSFIELD DISTRICT COUNCIL: INTERVENTIONS USED TO ACHIEVE PERFORMANCE TARGETS

| Reference No. |  | MDC SP HSG 1.008 | Description |  | Average number of working days to complete repairs (Across all priorities) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lead Officer |  |  | John Matthews |  | Date Plan Completed: |  |  | April 2022 |  |  |  |  |
| Performance Out-turn |  |  | 2020/21 |  |  |  |  | 2021/2022 |  |  |  |  |
|  |  |  | Q1 | Q2 | Q3 | Q4 | Full Year | Q1 | Q2 | Q3 | Q4 | Full Year |
| Overall Measure | Target |  | 5 | 5 | 5 | 5 | 5 | 10 | 10 | 10 | 10 | 10 |
|  | Actual |  | 5.53 | 7.49 | 11.33 | 11.15 | 8.88 | 17.3 | 16 | 14.75 | 20.67 | 17.18 |
| Explanation of Current Performance |  |  | We continue to work through the backlog of repairs which were put on hold due to the various restrictions and lockdowns in place during the Covid pandemic, alongside new repairs being reported by tenants on a daily basis. As we are now in a better position to work on larger numbers of the older repairs the figures showing the average number of days has increased, this is due to the longer period in which the repairs have been logged and awaiting completion. As we continue to complete more of the older repairs the ‘average number of day’s’ data is likely to remain high until the backlog is clear. |  |  |  |  |  |  |  |  |  |
| Interventions in the last 3 months and evaluation of impact |  |  | A weekly performance report is produced highlighting all outstanding jobs and a short list of the oldest jobs per trade, this report is sent to all of the trade line managers to work through and provide an update on current performance and highlight areas and ideas for improvement. Improvements have been made to how we interact and monitor external contractor performance including regular meetings, confirmation of appt dates and anticipated completion dates. Some external contractors are able to provide us with additional support wherever possible to work through the older repairs. Regular team meetings and performance reports will remain in place with information cascaded to all relevant parties. Trade operatives continue to work overtime on a Friday afternoon to increase the number of jobs completed per week, this is a short term option at present and will be closely monitored to assess the impact/improvement. |  |  |  |  |  |  |  |  |  |

| MANSFIELD DISTRICT COUNCIL: INTERVENTION PLAN TO ACHIEVE PERFORMANCE TARGETS |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Key Interventions to Achieve Performance | By When | By Who | Resource Implications | Most Significant Risk to Achievement of Intervention | Contingency Intervention for Most Significant Risk | Monitoring Process | Outcomes expected from intervention |
| 1 | Performance monitoring on a daily, weekly and monthly basis with reports set up to show areas of improvement and areas require further investigation. | Report monitoring already in place and will continue. | John Matthews Karen Cretney Team Leaders | Staff resources | Ineffective line management due to absence of key staff. | To ensure key staff are available, trained and aware of the importance of improving the amount of time taken to complete repairs, this includes covering for any line managers who are away from work. | This is monitored daily, weekly and recorded monthly by crystal reports. | Improvement on a weekly/monthly basis. |
| 2 | Staff recruitment, we have had a few members of the team who have tendered their notice to leave MDC or move to another department, some have already left. | Currently ongoing, a number of recruitment exercises have been undertaken but there has been a real struggle to recruit in some areas. Certain positions have been advertised a number of times with no success. | Craig Tinsley John Matthews Karen Cretney | Staff resources both within Housing Repairs and other service areas to assist with the recruitment process. | Inability to recruit suitable people for the work. We are experiencing serious problems with recruitment due to the current employment market being quite buoyant. | If the initial recruitment and selection process did not achieve the desired outcome then agency staff could be used as an interim measure to allow time for the recruitment market to refresh before re-advertising. We are also looking at alternative recruitment options such as CV’s as opposed to application forms, recruiting ‘improvers’ if not fully qualified and working through their portfolio. Recruitment ‘open days’ as opposed to set interviews. | All new employees have an initial 6 month probation period where their progress can be monitored to ensure they are suitable. | Successful recruitment to the current vacant positions. |
| 3 | Effective contractor management. | Regular meetings in place with current contractors and continual monitoring to continue which will dictate frequency of meetings. | John Matthews Karen Cretney Team Leaders | Making sure that line managers are available to manage and oversee contractor works. | Absence of line managers. | To ensure key staff are available, trained and aware of the importance of improving the amount of time taken to complete repairs, this includes covering for any line managers who are away from work. | Monthly contractor meetings to be held to discuss and monitor performance. | Improved and effective contractor performance. |
| 4 | Cleanse system of duplicate jobs | System data has been cleansed to allow us to engage contractor support and arrange work programmes. | John Matthews Karen Cretney Team Leaders | Ensure staff are continually checking the QL database for duplicated works. And closing down works that are completed. | Job descriptions inaccurate or allocated to wrong trade. Completed jobs not correctly closed down on the system. | Implement a report which can be run highlighting certain duplications within the system such as job type, location and trade. Team Leaders to implement time into their working week to ensure they are regularly checking QL. | To be monitored weekly to determine cause of duplication. | Better management and foresight of jobs on the system, removal of duplication will reduce lost trade operative time from avoiding visiting properties where works are already complete. |